# CYNEXIS Pro – Implementation, Budget, Hardware and Software Plan

# 1. Weekly Implementation Plan

| Week | Tasks |
| --- | --- |
| Week 1 | Finalize scope, architecture, logo, documentation |
| Week 2 | Purchase components and create repository |
| Week 3 | Build neural glove and calibrate sensors |
| Week 4 | Develop ESP32 communication module |
| Week 5 | Assemble robotic arm |
| Week 6 | Integrate motors, wheels, and chassis |
| Week 7 | Implement OpenCV and object detection |
| Week 8 | Implement voice control |
| Week 9 | Integrate AI modules |
| Week 10 | Build holographic module |
| Week 11 | Testing and optimization |
| Week 12 | Documentation and presentation |

# 2. Hardware Requirements

| Component | Quantity | Cost |
| --- | --- | --- |
| ESP32 | 1 | ₹500 |
| MPU6050 | 1 | ₹200 |
| Flex sensors | 5 | ₹1500 |
| Servo motors | 6 | ₹3000 |
| L298N motor driver | 1 | ₹300 |
| DC motors | 4 | ₹800 |
| Wheels | 4 | ₹500 |
| Chassis | 1 | ₹1000 |
| Camera | 1 | ₹2000 |
| Battery pack | 1 | ₹1000 |
| Acrylic sheet | 1 | ₹500 |
| Wires/connectors | Multiple | ₹800 |

# 3. Software Requirements

Python

OpenCV

TensorFlow

FastAPI

React

MongoDB

MQTT

GitHub

VS Code

Arduino IDE

# 4. Budget Allocation

| Module | Budget |
| --- | --- |
| Neural glove | ₹2500 |
| Robotic arm | ₹5000 |
| Mobile platform | ₹4000 |
| AI module | ₹2000 |
| Holographic module | ₹1500 |
| Miscellaneous | ₹5000 |
| Total | ₹24000 |

# 5. Recommended Development Order

Glove

Robotic arm

Wheels and motors

AI integration

Holographic module

Final testing